## Slide 1
IED UNIT 5 • LESSON 5.4
Team Norms and Project Management
FOCUS QUESTION
How do engineering teams organize their work so they can complete a complex design project successfully?
ORGANIZE
the user need
ASSIGN
design evidence
TRACK
responsibly
Human-Centered Aerospace Design

## Slide 2
MISSION BRIEFING
45-Minute Flight Plan
A full lesson for the Unit 5 capstone sequence.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
LEARNING TARGETS
• Create team norms that support productive engineering work. • Identify project roles, milestones, and deadlines. • Plan how the team will track progress, risks, and accountability.
SUCCESS LOOKS LIKE...
You can define team norms, roles, milestones, risks, and accountability for a capstone project.
AGENDA + PACING
5 min Opening prompt
7 min Core skill briefing
8 min Capstone evidence map
8 min Team or individual planning move
8 min Evidence challenge
6 min Scenario/quick check
3 min Exit debrief

## Slide 3
OPENING PROMPT
How do engineering teams organize their work so they can complete a complex design project successfully?
Think first. Then share one short response.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
Quick class share
Raise your hand or jot a quick response. Connect your answer to a user, stakeholder, constraint, evidence, or design decision.
We will reveal a useful engineering move on the next slide.
USER
NEED
EVIDENCE
DECISION
IMPACT

## Slide 4
OPENING DEBRIEF
Useful Engineering Move
Human-centered engineering turns a need into evidence-based design decisions.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
START WITH PEOPLE
Name who is affected and what they need.
DEFINE SUCCESS
Use criteria and constraints before choosing a solution.
BUILD EVIDENCE
Use sketches, CAD, tests, feedback, and revision notes.
COMMUNICATE RESPONSIBLY
Show value, limitations, and future improvements.
Today’s mission: connect the lesson skill to a user-centered design decision that can be defended with evidence.

## Slide 5
INTERACTIVE VOTE
Which Action Fits Human-Centered Engineering?
Hold up fingers 1–4 or vote silently. Then justify your choice.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
Prompt: Which action best supports a responsible capstone design?
1
Choose the idea that is easiest for the team to build.
2
Ask what the user needs, define criteria, then build evidence.
3
Make the prototype look finished before testing it.
4
Ignore stakeholder feedback because the team already has a plan.
Vote first. Then we will reveal the strongest engineering choice.

## Slide 6
VOTE REVEAL
Best Answer
Human-centered engineering uses user needs and evidence to guide design decisions.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
Best answer: 2
Ask what the user needs, define criteria, then build evidence.
WHY IT FITS
It connects the design to people, constraints, and proof.
WHY THE OTHERS MISS
They focus on ease, appearance, or ignoring feedback.
Carry-forward idea: your design decisions should be traceable to user needs, criteria, evidence, and responsible impact.

## Slide 7
CORE SKILL
Team Norms and Project Management
What today’s lesson contributes to the capstone.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
TODAY YOU WILL PRACTICE
• Create team norms that support productive engineering work. • Identify project roles, milestones, and deadlines. • Plan how the team will track progress, risks, and accountability.
CAPSTONE CONNECTION
You can define team norms, roles, milestones, risks, and accountability for a capstone project.
This evidence should help your team explain the user need, design choices, testing, revision, and final recommendation.

## Slide 8
CAPSTONE CONNECTION MAP
From Lesson Skill to Final Portfolio
Show how today’s work becomes evidence later.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
USER NEED
Who needs something and why?
DESIGN CHOICE
What will the team build or change?
EVIDENCE
What proves the decision is reasonable?
PORTFOLIO
How will the story be communicated?
Share-out target: one lesson artifact + one way it can support the final capstone presentation.

## Slide 9
MINDSET SHIFT
Task Completion vs. Engineering Evidence
The goal is not just to finish; the goal is to defend design decisions.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
COMPLETION MINDSET
• Focuses on getting something done • May choose the fastest answer • Often hides mistakes or missing data • Can be hard for others to inspect
EVIDENCE MINDSET
• Connects work to user needs and criteria • Uses data, feedback, sketches, and tests • Documents problems and revisions • Makes the design story clear

## Slide 10
KEY IDEA
Evidence-Based Capstone Decisions
Engineers connect what they claim to proof that others can inspect.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
CLAIM
What you believe about the design
EVIDENCE
What proves or challenges the claim
DECISION
What you do next because of the evidence
Evidence can include: stakeholder notes • sketches • CAD models • test data • observations • photos • feedback • revision notes

## Slide 11
MINI CHALLENGE
What Evidence Would You Need?
Read the claim. Select the evidence that would best support it.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
Claim: “Our team norms and project management work is ready to move forward.”
Vote for the two strongest pieces of evidence.
A
A relevant sketch, model, user note, plan, or prototype view that shows the work.
B
A teammate saying the work is probably good enough.
C
Specific criteria, test results, feedback, measurements, or observations tied to the claim.
D
A polished title page with no evidence or explanation.
Vote first. Then we will reveal the strongest evidence pair.

## Slide 12
EVIDENCE REVEAL
Best Evidence Pair
The best evidence must connect directly to the design claim.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
Best support: A + C
A shows the work or design intent. C shows whether it meets the requirement or supports the decision.
USEFUL, BUT NOT ENOUGH ALONE
Opinions, appearance, and polished formatting can support communication, but they do not prove the engineering claim by themselves.

## Slide 13
SCENARIO RESPONSE
What Should the Engineer Do Next?
Choose the strongest next step and explain your reasoning.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
A team notices that their capstone evidence does not fully support the design decision they want to make.
A
Ignore the gap and keep the original conclusion.
B
Add visuals so the work looks more complete.
C
Record the gap, identify what evidence is missing, revise, and check again.
D
Restart without writing down what happened.
Vote first. Then we will reveal the strongest next step.

## Slide 14
SCENARIO REVEAL
Best Next Step
The best next step turns a problem into useful evidence.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
Best answer: C
Record the gap, identify missing evidence, revise, and check again.
Record what happened
Identify the missing evidence
Revise + check again
Engineering move: use the problem as evidence, not as a reason to hide or guess.

## Slide 15
QUICK CHECK
Evidence or Opinion?
Vote first. Then explain which statement is strongest and why.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
A
“The design is good because it seems useful.”
Evidence or opinion?
B
“Stakeholder feedback identified two usability issues that should be revised.”
Evidence or opinion?
C
“The final concept scored highest against safety, usability, and buildability criteria.”
Evidence or opinion?
Vote first. Then we will reveal which statements are strongest.

## Slide 16
QUICK CHECK REVEAL
Evidence or Opinion?
A strong engineering answer connects a claim to specific evidence.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
A
OPINION-HEAVY
Uses a vague judgment without specific evidence.
B
EVIDENCE-BASED
Uses stakeholder feedback and names issues.
C
EVIDENCE-BASED REASONING
Connects concept selection to criteria.
Takeaway: claim + specific evidence + responsible tradeoffs = stronger engineering communication.

## Slide 17
MISSION DEBRIEF
Exit Ticket
Show that you understand today’s capstone move before the next lesson.
LockwoodSTEM | Introduction to Engineering Design | Unit 5
Lesson 5.4
Respond in your notebook or on the assigned class format:
1.
One way today’s lesson connects to a user need or stakeholder
2.
One type of evidence your team should collect for Team Norms and Project Management
3.
One question, concern, or next step for your capstone work
Next mission: Lesson 5.5 — Concept Generation and Human-Centered Ideation